## Criterion B: Record of tasks

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task number | Planned action | | Planned outcome | | | | Time estimated | | Target completion date | | | Criterion |
| 1 | Finalizing the client for the IA | | To finalize the client for the internal assessment | | | | 5 days | | 21st January 2021 | | | A |
| 2 | Interview with the client | | Discussion about the issues faced by the client and the solutions to develop the system | | | | 2 days | | 26th january 2021 | | | A |
| 3 | Observation of the system | | Observing the system and identifying the problems it has | | | | 2 days | | 28th january 2021 | | | A |
| 4 | Critical study | | I will to do a feasibility study of the system. | | | | 1 week | | 4th February 2021 | | | A |
| 5 | coming-up the solutions for the problems that were identified previously | | In this step I will try to come up with as many solutions possible for the problems that were identified after the interview | | | | 2 weeks | | 18th February 2021 | | | A |
| 7 | Discussing my solutions with my teacher | | To show my solutions | | | | 3 days | | 21st February 2021 | | | A |
| 9 | Establishing the success criteria | | Establishing the results that will be achieved by the system | | | | 2 days | | 23rd February 2021 | | | A |
| 10 | Working on Criteria A | | Using Gathered information to write problems and rationale for the solution | | | | 5 days | | 28th February 2021 | | | A |
| 11 | Submitting the first draft of criteria A | | I will submit the first draft of criteria A to my teacher | | | | 1 week | | 5th March 2021 | | | A |
| 12 | Rechecking and submitting the second draft of criteria A | | I will correct all the flaws outlined by my teacher and I will submit it to my teacher | | | | 1 week | | 11th March 2021 | | | A |
| 13 | Completing criteria A | | I will finish criteria A | | | | 3 days | | 14th March 2021 | | | A |
| 14 | Database Design | | I will start criteria B by adding the table schemas | | | | 1 Week | | 17th March 2021 | | | B |
| 15 | Meeting the client | | Showing the prototype to the client for the inputs | | | | 3 days | | 24th March 2021 | | | B |
| 16 | Implementing the changes | | I will implement all the changes that have been recommended by the client | | | | 1 week | | 27th March 2021 | | | B |
| 17 | Designing the diagrams | | I will create the algorithms, DFDs, ERD and the flowchart of this system | | | | 5 days | | 1st April 2021 | | | B |
| 18 | Submitting criteria B | | I will submit criteria B | | | | 2 days | | 3rd April 2021 | | | B |
| 19 | Programming Language enhancement training | | Python training to polish the concepts of the platform (with reference to **appendix-4**) | | | | 30 days (Continued even later too for some or the functionality ) | | 4th May 2021 | | | C |
| 20 | Beginning of the work on the application | | Designing the user interface | | | | 1 week | | 11th May 2021 | | | C |
| 20 | Coding the application | | Coding the product application and providing it behavior | | | | 7 weeks | | 18th May 2021 | | | C |
| 21 | Showing the product to my teacher | | I will show the final product to my teacher and I will take some feedback so that I can make the system more efficient | | | | 5 days | | 23rd May 2021 | | | C |
| 22 | Completing criteria C | | I will complete criteria C and I will submit it to my teacher | | | | 2 weeks | | 7th June 2021 | | | C |
| 23 | Demonstrating the product to the client | | Showing how the application works and taking final feedback from the client | | | | 2 weeks | | 21st June 2021 | | | C |
| 24 | Recording for Criteria D | | Showing the abilities my system has | | | | 1 week | | 28th June 2021 | | | D |
| 25 | Interviewing the client | | Getting client’s opinion | | | | 1 week | | 5th July 2021 | | | E |
| 26 | Modifications in the system | | Modifying the product according to the final needs of the client | | | | 2 weeks | | 18th July 2021 | | | E |
| 27 | Submitting the final draft of the IA | | Final review of the IA with my teacher and then submitting it | | | | 3 weeks | | 9th August 2021 | | | A,B,C,D,E |
|  |  | | |  |  |  | |  | |  |  |  |